**Project Timeline**

**Timeline:**

* (11/6) Team Name Submission to Piazza\*
* (11/10) Meeting 1 - App Idea Brainstorming
* (11/16) Meeting 2 - Simple Tip Calculator
* (11/20) Meeting with Julian (App Idea Discussion)\*
* (12/4) Meeting 3 - Coding/Creation
* (12/8) Meeting 4 - App Demo Video
* (12/10) Meeting 5 - App Finalization
* (12/11) App Submission\*

\*Required EC327 Events

**Objectives:**

1. Create a successful app
2. Efficiently take user input to create an event
3. Successfully access Google Maps to display events
4. Successfully create an online database
5. List events in order based on distance to current location
6. Filter events based on Categories \*\*\*\*\* POSSIBLY REMOVE
7. Create a setting activity to customize the user’s experience \*\*\*\*\* POSSIBLY REMOVE

**Meetings:**

**Meeting 1 (11/10):**

* *Team Roles:*

1. Project Lead - *Veronica*
2. GUI Designer - *Nick*
3. Interface Designer - *Tiffany*
4. Processing Designer - *Michaela*
5. Documentation Manager - *Veronica*

* *App Ideas:*
  + **Food Truck Locator**
  + *Daily Pun Wallpaper*
  + Cute Animal Video Finder
  + Trivia App (specific idea)
  + Whale Voice
  + Bird Whistler
  + Prison Sentence
* *To-Do:*
  + *Successfully* create Simple Tip Calculator app (Blackboard)
    - Bring to Friday Lab (Michaela & Veronica) and have TA’s help with setting up app project
  + Schedule meeting with Julian to run through initial app ideas

**Meeting 2 (11/16):**

* Successfully created simple tip calculator
* *To-Do*:
  + Set meeting with Julian to run over initial app ideas
  + Set meeting to begin coding app

**Meeting 3 (11/20):**

* Ran over app ideas with Julian, and came to the conclusion that our best direction is the Food Truck App
* If time permits, maybe even create an app for any event in the area, rather than solely designed for Food Truck use

**Meeting 4 (12/4):**

* Create repository for all code, documentation, and README files

**Meeting 5 (12/8):**

**Meeting 6 (12/10):**